## Slide 1: Status Report (S02)
Team 9: Daniel Park, Brenden Pace, Alexander Lundin, Jairo Galarza
SE 4381.501
03/25/2018

## Slide 2: Status Earned Value
Communicate as a team
  Gathered what we could about what we are doing with the project
  Signed Team Rules that established guidelines for our group
We have finished our summaries and the activity networks.
Documentation is currently underway.
Notes: -> then transfer to next slide where we talk about it.

## Slide 3: What is done? What is left?
We have finished the work breakdown structure and the activity network
Reformatting options for the WBS has been communicated between the group
  More of a focus on group meetings and less on individual work
We have split resources among team members for summarization
The time it took to complete some of the earlier work packages has varied, as we were typically a few hours off from each estimate. Some packages were completed earlier than expected, others were completed later.
What is next is to make preparations to write our report, as we have gathered enough information to do so.

## Slide 4: Risk Status
Risks
Information
  Conflicting source information.
  Not enough source information.
Personel
  Presenter becomes ill on presenting day.
  Team member becomes unable to work
  Possible lack of transparency
Workload
  Work packages that take longer than estimated.
Status
Information
  Our sources have not really have conflicted with each other that much.
  Collected 9 sources and summarized them.
Personel
  Pass the ball presentation style, anyone will be able to step in
  We have planned to cover for each other and are familiar with all the information that each team member has gathered
  Created Team Rules document and that we all signed
Workload
  Some work packages took less time to complete than expected, offsetting the packages that took longer than estimated to complete.