## Slide 1: Status Report (S01)
Team 9: Daniel Park, Brenden Pace, Alexander Lundin, Jairo Galarza
SE 4381.501
03/09/2018

## Slide 2: Status
Communicate as a team
  Gathered what we could about what we are doing with the project
  Signed Team Rules that established guidelines for our group
We will contact each other over the spring break to see how much progress has been made on summarizing all the resources we have gathered so far, and if we need to gather new resources for information not covered with our current resource batch.
Finished a little bit of work on the WBS, but focus was on risks involved.
Notes: -> then transfer to next slide where we talk about it.

## Slide 3: What is done? What is left?
We have finished the work breakdown structure and the activity network
Reformatting options for the WBS has been communicated between the group
  More of a focus on group meetings and less on individual work
We have split resources among team members for summarization

## Slide 4: Risk Tracking
Risks
Information
  Conflicting source information.
  Not enough source information.
Personel
  Presenter becomes ill on presenting day.
  Team member becomes unable to work
  Possible lack of transparency
Workload
  Prioritizing final exams.
  Work packages that take longer than estimated.
Status
Information
  N/A
  Collected 9 sources
Personel
  Pass the ball presentation style, anyone will be able to step in
  N/A
  Created Team Rules document and that we all signed
Workload
  Prioritization of the project early enough that final exams will not interfere
  N/A